Sixtieth session

Agenda item 124

Proposed programme budget for the biennium 2006-2007

Third annual progress report on the implementation 
of the capital master plan

Report of the Secretary-General

Corrigendum

Tables 1 and 2

Replace tables 1 and 2 with the following tables:

Table 1
Estimated costs and projected schedules for strategic options

(Millions of United States dollars)

|  | Background |  | New strategies |
| --- | --- | --- | --- |
|  | First approach (one phase, UNDC-5)a | First approach (if UNDC-5 is available)b | I | IIc | IIIc | IV |
| Construction costs | 537.4 | 651.9 | 651.9 | 456.7 | 487.3 | 734.6 |
| Contingencies | 143.0 | 173.5 | 173.5 | 121.5 | 118.6 | 184.4 |
| Professional fees, management costs | 97.6 | 118.3 | 118.3 | 82.9 | 99.5 | 144.3 |
| Forward pricing escalation | 175.0 | 234.2 | 234.2 | 164.0 | 239.0 | 360.2 |
| Subtotal, renovation | 953.0 | 1 177.9 | 1 177.9 | 825.1 | 944.4 | 1 423.5 |
| Swing space (combined office and conference) | 96.0 | 250.5d |  |  |  |  |
| Officee swing space | - | - | 278.1 | 278.1 | 585.4f | 109.6 |
| Conference swing space | - |  | 96.8 | 96.8 | 54.7 | 54.7 |
| Delay for UNDC-5 | - | 114.0g | - | - | - | - |
| Subtotal, swing space | 96.0 | 364.5 | 374.9 | 374.9 | 640.1 | 164.3 |
| Total revised estimateh | 1 049.0 | 1 542.4 | 1 552.8 | 1 200.0 | 1 584.5 | 1 587.8 |
| Secretariat exterior and core costs | - | - | - | - | 310.0 | - |
| Secretariat interior costs | - | - | - | - | 220.0 | - |
| Total revised estimates | 1 049.0 | 1 542.4 | 1 552.8 | 1 200.0 | 2 114.5 | 1 587.8 |
| Completion date based on initiation of strategy on 1 January 2006 | Late 2010 | Late 2010 | Late 2011 | Late 2011 | Early 2013i | Early 2014 |

Note: A hyphen (-) indicates that the data are not applicable.

a	2002 prices.

b	January 2005 prices.

c	These strategies are derivations of strategies I and IV.

d	Midpoint of $248 million to $253 million, as reported in table 5, A/59/441/Add.1.

e	Includes the Dag Hammarskjöld Library.

f	 Includes new building costs estimated at $572.3.

g	As reported in table 5, A/59/441/Add.1. Costs of the delay would be slightly increased if recalculated today.

h	Does not include scope options, estimated at $161 million.

i	Late 2014, if adding the core and shell work for Secretariat; late 2015 if adding Secretariat interior work.

Table 2
Comparison of project costs per square foot for feasible strategies

|  | Strategy |
| --- | --- |
|  | I | III | IV |
| Construction cost onlya | 651.9 | 487.3 | 734.6 |
| Headquarters renovation areab | 2 587 | 1 687 | 2 587 |
| Construction cost per square foot of Headquarters renovation area | 251.99 | 288.86 | 283.96 |
| Total revised estimatea | 1 552.8 | 1 584.5 | 1 587.8 |
| Headquarters renovation area, plus new building for strategy IIIb | 2 587 | 2 587 | 2 587 |
| Project cost per square foot | 600.23 | 612.49 | 613.76 |
| Total revised estimate including Secretariat building renovationa | 1 552.8 | 2 114.5 | 1 587.8 |
| Area with Secretariat building renovationb | 2 587 | 3 487 | 2 587 |
| Project cost per square foot, including Secretariat building renovation | 600.23 | 606.40 | 613.76 |

a	Millions of United States dollars.

b	Thousands of square feet.